# Executive Summary

AI Client Intake Platform is a web-based system that replaces static contact forms with an intelligent conversational interface, automating the initial client intake and lead qualification process. The platform leverages an AI chat agent to ask dynamically-adapted questions, gather customer requirements, and generate a structured summary (or lead) for the internal team. This approach is proven to dramatically reduce manual screening effort (40–60% less time) and double-to-triple lead-to-client conversion rates【27†L53-L54】. By routing high-quality leads immediately and handing off detailed summaries to staff, the system boosts responsiveness and client satisfaction. The final product will include a modern chat UI, an admin dashboard/CRM, Telegram notifications, email integration, analytics, and robust DevOps – all built with clean architecture, automated testing, and clear documentation.

# Target Users and Personas

The primary users are small-to-medium businesses and freelancers who frequently onboard clients or service requests online. Personas include:

- Web Agency Owner: Wants to capture project requirements from potential clients 24/7, pre-qualify them, and forward summarized leads to sales staff.

- Law Firm Intake Coordinator: Needs to triage case inquiries (e.g. personal injury or family law) by gathering details (accident dates, injuries, etc.) and scoring lead urgency.

- Healthcare Clinic Admin: Collects patient intake details (symptoms, insurance, appointment needs) via chat rather than paper forms.

- SaaS Product Marketer: Automates demo-booking by chatting with prospects to understand their goals and timeline.
These users share needs for improved efficiency (automating repetitive Q&A), accuracy (structured data capture), and scalability (always-on lead capture) without replacing their existing CRM or website.

# Value Proposition

Compared to static forms, an AI intake chat reduces drop-off and error. Industry data shows multi-page forms can have >67% abandonment【27†L76-L83】, while conversational bots achieve much higher completion and qualification rates. The AI chat can ask clarifying follow-ups and adapt to vague answers, capturing context and nuance that forms miss【27†L76-L83】【27†L119-L127】. For example, if a prospect isn’t sure about budget or details, the bot probes rather than allowing an “N/A” field. Real-time AI qualification ensures only good leads reach staff immediately. Perspective AI reports 2–3× increase in lead-to-consultation conversions using this approach【27†L53-L54】. The platform also provides analytics and scoring so businesses know average budgets, project timelines, and can measure conversion funnels. In short, the product turns lead intake into a two-way guided conversation, yielding richer data, higher response rates, and faster handoff — all fully automated.

# Core Features by Module

- AI Chat Interface: A web-based chat widget where visitors converse with an AI agent instead of filling fields. Supports streaming responses, rich text (links, markdown), file uploads, and natural back-and-forth. The UI shows “typing…” indicators, conversation history, and handles multi-turn dialogues. (This replaces form fields with adaptive dialogue【27†L119-L127】.)

- Dynamic Workflows: Conversation flows are data-driven, not hardcoded. Admins define question logic in JSON or via a flow editor. Each “node” has a prompt, expected answer type, and branching rules (e.g. ask “What’s your budget?” if service = “web design”). The flow can call AI to craft the next question or use templated prompts. This allows different intake scripts for different industries without code changes (e.g. one flow for e-commerce sites, another for law cases).

- Dashboard / Admin Portal: After login, managers see a dashboard with all leads. Tabs or filters for “New”, “In Progress”, “Closed”, etc. Lead items list key info (name, project type, budget). Opening a lead shows the full chat transcript, the AI-generated summary, uploaded files, and a timeline of actions. Admins can update status, assign to team members, and leave notes. Also includes user management (roles) and settings.

- Lead/CRM Management: Each chat conversation becomes a Lead record with fields (client contact, project name, budget, timeline, summary text, score, status). The CRM model includes statuses (New, Qualified, Rejected, Converted, etc.) and an activity log. The system can export or sync leads to popular CRM systems via webhooks or APIs (e.g. Salesforce, HubSpot), but also supports an internal lightweight CRM.

- Telegram Bot Integration: A Telegram bot notifies managers of new leads. When a new qualified lead is created, the system sends a Telegram message summarizing key info (project, budget, contact) with action buttons (✅ Accept, ❌ Reject, 📞 Call). The manager can tap an action: e.g., “Accept” changes lead status to In Progress and replies via Telegram, “Reject” marks it and possibly sends a decline email to user, “Call” might log a call-reminder or bring up contact info. This enables mobile alerts and quick on-the-go responses.

- Email Notifications: Configurable email templates send automated messages. Examples: Immediately after chat ends, send client a “Thank you, we received your request” email with a summary of their answers. Notify staff by email when new leads arrive (as backup to Telegram). Use transactional emails via SMTP or an email service. Emails support the AI-generated summary.

- Analytics & Reporting: Track metrics like number of chats, leads created, conversion rates, average budget, popular services, completion rate. Dashboard charts show time-series of leads and status breakdowns. Example metrics: Leads per day, Avg. budget by service type, Chat drop-off rate. This helps demonstrate business impact and identify funnel losses.

- AI Lead Scoring: Automatically score each lead’s quality (e.g. on 0–100). Scoring may use simple rule-based points (budget above threshold, timeline urgent, clear requirements) or a small ML/AI model trained on historical data. Display score in Lead view (e.g. color-coded). This helps prioritize follow-up.

- Knowledge Base (KB): An admin can upload articles/FAQs (title + content). During chat, the bot uses the KB to answer general questions or provide helpful info. The KB is vector-indexed so the bot can retrieve relevant articles. For instance, if user asks about company locations or basic process steps, the AI fetches an answer from the KB. This allows company-specific Q&A without code changes.

- Multi-AI Provider Support: The backend can switch between multiple LLM providers. We will support OpenAI (GPT), Anthropic Claude, Google’s Gemini, and free/open LLMs via OpenRouter. Admins can configure which model to use (system prompts, temperature, max tokens). This ensures flexibility: free-tier models (e.g. OpenRouter’s Hy3 or Nemotron) can be used during development to minimize costs【24†L74-L83】【24†L139-L147】, while enterprises could plug in higher-end APIs.

- Multi-Language: The UI and bot will support multiple languages (Ukrainian, English, etc.). Texts are externalized; AI prompts can be in the detected language. The chat bot will auto-detect language of input and respond accordingly, assuming chosen languages. This broadens appeal to non-English speakers.

- Settings and Configurations: Through the admin UI, managers can adjust bot behavior: e.g. edit the system prompt, change model selection or temperature, set default qualifications, toggle 24/7 availability messages, add/remove conversation steps, customize email templates, and manage API keys for integrations. No redeploy needed for such changes.

- Security and Compliance: The platform will enforce authentication (JWT tokens) and role-based access (admin vs manager). All inputs and outputs will be sanitized. We will implement OWASP best practices: protect against XSS, CSRF, SQL injection, etc. The AI prompts and outputs are validated to avoid prompt injection and ensure no sensitive data leakage【20†L113-L121】. Environment variables (API keys, DB credentials) are stored securely (with a .env.example file provided). The app will require HTTPS in production, use CORS to limit origins, and have rate limiting on APIs to prevent abuse.

- DevOps / Infrastructure: The entire stack will run in Docker containers, with a provided docker-compose.yml for local development (frontend, backend, database, Redis). CI/CD pipelines (GitHub Actions) will lint code, run tests, and build Docker images on each commit. The application can be deployed on cloud services (e.g. free tiers of Render or Railway) with auto-scaling configurations. We will include infrastructure-as-code (like Terraform snippets) for reproducibility.

# User Flows

## Web Chat Flow

- User Visits Site: A visitor lands on the site and sees a chat widget popup (or a button to open the AI chat). The widget has a greeting (e.g. “Hello! I can help gather project details.”).

- Initiate Conversation: The user clicks to start and optionally enters name/email or continues as guest. (If provided, we pre-fill contact info.)

- AI Questions: The AI asks the first question (defined by workflow, e.g. “What service are you interested in?”). The user replies (text, or selects quick-reply buttons).

- Dynamic Conversation: Based on the answer, the bot asks follow-ups (adaptive logic). Example: User says “I need an online store.” Bot: “Great, what’s your approximate budget?” User: “About $2000.” Bot: “Do you have a deadline?” etc. The conversation continues until the flow ends. The AI can clarify vague answers (per Perspective AI: “it follows up on vague answers”【27†L119-L127】).

- Attachments: Optionally the user uploads files (e.g. design mockup, requirements doc). The chat UI shows file upload. The file is sent to server and stored.

- Completion: When all questions are answered (or user indicates “I have no more info”), the AI says “Thank you, I have all I need.”

- Summary Generation: The system passes the conversation to the AI summary module, which generates a structured summary: key project name, services, budget, timeline, and any issues. This appears to the user (“Here’s what we got:” with markdown) and is saved as the lead details.

- Backend Actions: Behind the scenes, a new Lead record is created in the database with all collected data. The lead status = “New”. The conversation transcript is also saved (for reference).

- Email to Client: The system sends an automated confirmation email to the client address (if collected) with a polite message and their summary.

- Redirect / End: The chat ends. The user may leave, or could be prompted to schedule a meeting or similar (optional add-on).

### Edge Cases (Web)

- User Abandons Mid-Chat: If the user closes the chat early, the partial data is still recorded. After a timeout (e.g. 24h), the conversation can be marked “Incomplete”. Admins will see partial leads to possibly follow up.

- No Response / Timeouts: If user does not respond for a certain period, the bot can auto-close (e.g. “Are you still there?” and after two prompts end).

- Unrecognized Input: If the user says something off-script (e.g. spam or irrelevant), the AI politely redirects or asks to clarify. We can use a fallback intent (e.g. apologizing and re-asking the current question).

- Request Human: If user types “talk to a person”, the bot responds “I’ll notify our team” and triggers a flag (or sends immediate Telegram/Email to staff), and ends the AI chat gracefully.

- Technical Errors: If the AI service fails or times out, the bot shows a generic apology (“Sorry, I’m having trouble. Please try again later.”) and logs the error for review.

## Telegram Flow

- New Lead Notification: When a lead is created and qualifies, the backend sends a Telegram message to a pre-configured Manager/Admin chat. The message format (rich text) includes:

- Project name or short title

- Client name (or "Anonymous" if not given)

- Budget and timeline

- Buttons: ✅ “Accept Lead”, ❌ “Reject Lead”, 📞 “Schedule Call” (Action Buttons via Bot API).
Example:

- New Lead Received!
Service: Online Store
Budget: \$2000
Contact: client@example.com
Accept | Reject | Call

- Manager Actions: The manager taps one of the buttons. This sends a callback query to our webhook. Our server updates the Lead accordingly:

- Accept: Mark lead as “Qualified”, assign to manager or team. Reply in Telegram “Lead accepted – plan your next steps.”

- Reject: Mark lead as “Rejected”. (Optionally ask manager if an email should be sent to client.) Reply “Lead rejected.”

- Call: The bot could reply with the phone number or a link to the CRM entry. It might also schedule a call reminder.

- Lead Status Update: The lead’s status changes in the Dashboard. For “Accepted”, we might send a follow-up email or prompt to schedule a meeting. For “Rejected”, we might send a polite decline email to client. All actions are logged.

- Chat Continuation (Optional): The manager can also type directly to the bot chat (“/note Very promising, likes details.”) to add an internal note to the lead. The bot relays this to the database.

### Edge Cases (Telegram)

- No Manager Response: If the message is ignored, the lead stays in “New” until someone acts. We could implement a daily reminder ping for unhandled leads.

- Multiple Managers: The bot could notify a group chat; the first response wins. Additional logic could prevent duplicate accept/reject.

- Bot Errors: If the Telegram API fails, log and optionally email the admin.

# Data Model

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| User (Account) | id, name, email, role (Admin/Manager) | A manager is a User with role "manager" or "admin". |
| Lead | id, project_name, client_name, client_email, budget, timeline, status (New, Qualified, Closed, etc.), score (0–100), created_at | Foreign keys: references User (assigned manager), Conversation. |
| Conversation | id, lead_id, started_at, ended_at, status (Completed, Abandoned) | One-to-one with Lead. Contains chat messages. |
| Message | id, conversation_id, sender (User/Bot), text, timestamp | Many-to-one to Conversation. Stores chat transcripts. |
| Workflow | id, name, json_definition | Defines question flow. Can reference KnowledgeBase. |
| KnowledgeBaseArticle | id, title, content | Articles indexed into vector store. |
| ProviderConfig | id, name, type (OpenAI, Claude, Local), api_key, settings | Used to configure which AI models to call. |

Example: A Lead is linked to a Conversation of chat messages. The Lead has fields like budget and timeline filled by the AI. The Workflow defines what questions to ask. After conversation, the system generates a summary used to populate Lead.project_name, etc.

# API Contracts

Endpoints use JSON over HTTPS. Examples:

| Endpoint | Method | Request Example | Response Example |
| --- | --- | --- | --- |
| POST /api/chat/start | POST | { "client_name":"Alice", "email":"a@x.com" } | { "conversation_id":"abc123", "bot_message":"Hi Alice, how can I help you today?" } |
| POST /api/chat/{id}/msg | POST | { "text":"I need a new website." } | { "bot_message":"Great! What’s your budget?" } |
| GET /api/chat/{id}/stream | GET | (SSE for bot replies) | (streamed partial bot messages) |
| GET /api/leads | GET | (no body) | [ { "id":1, "project_name":"Web Revamp", "status":"New", "score":85 }, ... ] |
| GET /api/leads/{id} | GET | (no body) | { "id":1, "project_name":"Web Revamp", "client_name":"Bob", "budget":5000, "summary":"...", ... } |
| POST /api/webhook/telegram | POST | { "update_id":..., "message": { ... } } (Telegram update JSON) | { "ok": true } |

Each request/response uses standard JSON schemas (e.g. Pydantic models). For example, POST /api/chat/start expects a JSON with optional contact info; it returns a conversation ID and initial bot prompt. GET /api/chat/{id}/stream establishes a Server-Sent-Events stream of incremental bot responses.

# Sequence Diagrams

Chat Session Flow: (User chat with AI)

Lead Creation & Notification:

Telegram Bot Interaction:

# Non-Functional Requirements

- Scalability: The system should handle concurrent chats and bots. We design stateless services (except DB) so we can run multiple instances behind a load balancer. The LLM calls (which are rate-limited) will be managed by queuing or caching recent prompts. The database (Postgres) and Redis (for session state) can scale vertically or via replicas. If traffic grows, we deploy additional replicas of frontend/backend and sharded DBs.

- Availability: Target 99.9% uptime. Services run in redundant Docker containers with auto-restart. We use health checks and Kubernetes/CloudRun for failover.

- Latency: Chat response latency should be ≤3s on average (including LLM time). We use streaming responses and partial updates to reduce perceived latency. Use vector DB (Redis/Weaviate) for KB queries to speed up retrieval.

- Throughput: Expect up to e.g. 100 chat messages/sec per backend instance. We plan horizontal scaling for the orchestrator.

- Storage: Use PostgreSQL (5–10 GB) for structured data; Redis for ephemeral session state; object store (or database BLOB) for attachments; vector DB (Redis Vector or Milvus/Chroma) for embeddings index.

- Backups: Daily automated DB backups; weekly full dumps. Cloud (AWS/GCP) snapshot volumes.

- Reliability: Write idempotent APIs, use retries for transient failures. Monitor via alerts on error rates and queue lengths.

# Security Requirements & Threats

- Authentication & Access Control: Admins and managers login with secure passwords. We issue JWTs with short TTL and refresh tokens. Role-based checks prevent non-admins from altering workflows. All endpoints require auth (except public chat start).

- Data Protection: Encrypt sensitive fields (e.g. email) in DB at rest. Use HTTPS/TLS for all traffic. Do not log personally identifiable information.

- Prompt Injection (OWASP LLM01): We hard-code system prompts and sanitize inputs. We employ content filtering on user messages to block SQL/command injections, and do not let user input directly alter system prompt templates【20†L113-L121】.

- Output Handling (OWASP LLM02): We validate AI outputs; for example, if the AI attempts to generate HTML or script tags, we sanitize before sending to frontend. Any generated instructions (like scheduling calls) are logged and must be confirmed by staff to avoid malicious action.

- Injection Attacks: Use parameterized queries (ORM) to prevent SQL injection. Escape all user text in the UI to prevent XSS.

- Rate Limiting: Limit requests per IP/session to avoid abuse of the chat or the Telegram webhook.

- Third-Party Risks: Secrets (API keys) are stored in environment variables with limited scope. Any LLM or CRM integration uses its own auth tokens. Follow OAuth best practices for external APIs.

- Session Security: In WebSocket/HTTP connections, use CSRF tokens and SameSite cookies. Re-authenticate for sensitive actions (e.g. changing bot prompts).

- Audit & Monitoring: Log all security-relevant events (login attempts, lead status changes, failed requests).

# Privacy and Compliance

- Data Minimization: Only collect necessary info (name, email, phone). Don’t store credit card or highly sensitive personal data.

- GDPR/Ukraine Data Law: If users are in EU/UA, ensure consent for data collection (present privacy policy link in chat). Allow deletion of user data. Provide data export on request (structured lead info).

- Retention Policy: Keep chat transcripts and leads for a defined period (e.g. 2 years) unless user requests deletion.

- Third-Party Terms: Confirm all used AI APIs (OpenAI, etc.) allow storage of input/output data, and comply with privacy rules.

- Encryption: Use encrypted channels and encrypted DB storage for data at rest.

# Testing Strategy

- Unit Tests: Write pytest (backend) and jest (frontend) tests for all modules. Cover logic (form validators, auth, chat state machine) and utility functions.

- Integration Tests: Simulate entire chat flows end-to-end. For example, use FastAPI’s TestClient to post sequences of messages and verify DB updates and responses.

- E2E Tests: Use a tool like Cypress or Playwright to automate UI chat and dashboard interactions. Include scenarios: happy path, incomplete chat, role-based access to dashboard.

- Load Testing: Use a tool (e.g. Locust) to simulate dozens of concurrent chat sessions to evaluate latency and throughput. Identify bottlenecks (LLM calls or DB writes).

- Security Tests: Include automated scans (OWASP ZAP) against the web endpoints. Test that injections are blocked. Check CORS/CSRF protections.

- Manual QA: Verify conversatioanl flows with real AI queries. Check UI on multiple browsers/devices.

- Mocking LLM: For tests, mock the LLM provider to return predictable responses, avoiding API calls.

# CI/CD, Deployment & Docker

- Local Setup: git clone and run docker-compose up (frontend, backend, Postgres, Redis). Provide a .env.example with required vars (e.g. database URL, JWT secret, AI API keys).

- CI Pipeline: On each push, run linters (eslint/prettier, black/flake8), unit tests. On main branch, build Docker images.

- Staging/Prod Deployment: Use GitHub Actions to deploy images to a registry, then deploy to hosting (e.g. Render or AWS ECS/Fargate). Production also runs on Docker (could use Kubernetes).

- Docker Compose Layout: One service for backend (FastAPI), one for frontend (Next.js), Postgres, Redis. Backend mounts a volume for migrations; backend environment variables from .env.

- Migration/Versioning: Use Alembic for DB schema migrations; apply on startup if needed.

# Observability

- Logging: Use structured JSON logs (timestamp, level, service, context). Log user interactions (e.g. incoming messages, lead creation) with unique IDs. Persist logs to a central system (e.g. Elastic or CloudWatch).

- Metrics: Export Prometheus metrics: API request counts, error rates, LLM call counts/duration, queue lengths, lead conversion rates.

- Tracing: Correlate requests across services using request IDs. Use OpenTelemetry to trace a request from frontend through backend and AI calls (especially helpful for debugging latency).

- Alerts: Set alerts on error spikes (500s), high latency (e.g. if 90th percentile >3s), or DB availability issues. Notify devs via email/Slack.

- Health Checks: Expose /health that checks DB, Redis, and optionally test LLM API reachability. Container orchestrator restarts unhealthy pods.

# Developer Experience

- Local Development: A README section will instruct how to clone the repo, create a .env from .env.example, and run docker-compose up. Services hot-reload on code changes for rapid iteration.

- Environment Variables: Key config in .env file (backend: DB_URL, JWT_SECRET, AI_API_KEY; frontend: API_URL). .env.example documents each.

- Linters and Formatters: Use ESLint/Prettier for JS/TS, Black/flake8 for Python. Pre-commit hooks (husky or pre-commit) auto-format code and run simple checks before each commit.

- Commit Conventions: Follow Conventional Commits (e.g. feat: add email notifications) to automate changelogs and versioning. Include a CHANGELOG.md.

- Branching: GitFlow or trunk-based with feature branches. Pull requests must pass CI before merge.

- Code Review: All code changes undergo mandatory review. Reviewers focus on architecture, security, and coding standards.

# Documentation & README Outline

The GitHub repository will have:

- README.md: Project overview, tech stack (Next.js, FastAPI, Postgres, Redis, Docker), features list, architecture diagram, setup & install, usage examples, screenshots. Include badges (build passing, coverage).

- Architecture Section: Diagrams (flowcharts or Mermaid diagrams for main flows as above) and explanation of modules.

- API Docs: Brief examples of key endpoints (as in the API Contracts section above).

- Usage Guide: How to run locally (docker-compose commands), how to deploy (via GitHub Actions).

- Contributing: How to run tests, style guide, how to submit issues/PRs.

- License: Include an open-source license (e.g. MIT).

- Other Docs: Inline docstrings for backend (FastAPI auto-generates some Swagger docs at /docs). Possibly a separate docs/ folder for extended architecture notes.

# Demo & Portfolio Presentation Plan

- Screenshots/Video: Prepare visuals for: (1) the chat interface (with a sample conversation), (2) the Admin Dashboard showing a list of leads and opening one with summary, (3) the Telegram notification and action buttons, (4) the email summary to client, and (5) an analytics chart (e.g. leads per month).

- Demo Script: Narrate a common scenario: “Alice visits the site wanting a web store. The bot asks her questions and confirms info. Meanwhile the team gets notified on Telegram. We see the lead appear on the dashboard with AI summary. Then we show Analytics tab with conversion stats.”

- Sample Data: Seed the database with some example leads and conversations (e.g. a “Sample Lead: Logo Design, \$1500, 2-week timeline, Manager: John”). Use realistic values. The README can include a section “To see a live example, use demo credentials on our staging site” or instructions to load demo data via a script.

- Highlight Features: In the demo, emphasize the smooth chat flow, correct summarization, webhook-driven Telegram actions, and the modular design (like switching LLM providers).

# Roadmap & Milestones

We estimate the effort in story points (1 point ~ 1 day of work for one developer). Major milestones (sprints) could be:

| Milestone | Features/Tasks | Est. Effort |
| --- | --- | --- |
| 1. Project Setup & Core Chat | - Initialize repo, CI/CD<br>- Basic FastAPI + Next.js scaffold<br>- Simple stateless chat flow (hardcoded questions)<br>- DB schema for Conversation/Message | 8 points |
| 2. AI Integration & Summaries | - Integrate LLM (OpenAI API) for chat responses<br>- Implement conversation memory<br>- Generate structured summary<br>- Save leads to DB | 13 points |
| 3. Workflow & KB Engine | - Implement dynamic workflow JSON (start/end logic)<br>- Add KB vector store (Redis or Chroma)<br>- AI-powered FAQ response<br>- Admin UI to edit workflows/KB | 13 points |
| 4. Dashboard & CRM | - Build lead list view (React) and detail view<br>- Lead filtering and search<br>- Status change logic<br>- Role-based UI (admin vs manager) | 10 points |
| 5. Telegram & Email | - Set up Telegram Bot (webhook, Bot API methods)<br>- Implement Telegram notifications and callback handlers<br>- Email sending templates (SMTP) | 8 points |
| 6. Multi-AI & Settings | - Allow switching between AI providers in config<br>- Multi-language support (i18n UI)<br>- Admin settings page (prompts, provider selection) | 8 points |
| 7. Testing & Observability | - Write unit/integration tests (coverage ≥80%)<br>- Set up logging/tracing<br>- Metrics collection (Prometheus)<br>- Documentation | 8 points |
| 8. Deployment & Polish | - Docker Compose for production (NGINX, volumes)<br>- CI/CD deployment scripts (GitHub Actions)<br>- Final UI polish and UX tweaks<br>- Write README/docs | 5 points |

Total ~ 65 points (≈ 3-4 months of part-time work). Each milestone produces a demoable build. The roadmap can be split into 2-week sprints with periodic peer reviews.

# AI Providers & Hosting Options

AI Providers (Free/Paid):

- OpenRouter: A free API aggregator offering many open models (e.g. Tencent Hy3, NVIDIA Nemotron, Poolside Laguna) at no cost【24†L74-L83】【24†L139-L147】. Good for prototyping.

- OpenAI GPT-4/GPT-3.5: Industry-leading quality, but costs apply. May use GPT-3.5 (free tier) for MVP and upgrade to GPT-4 if budget allows.

- Anthropic Claude: Competitive alternate LLM (some free demo limits).

- Local LLMs: Meta LLaMA 2 or Mistral 7B via HuggingFace – fully free to run on your GPU (at cost of hardware). Suitable if extreme cost-control needed【14†L205-L213】.

- Embedding Models: For RAG, use free text-embedding-ada-002 (OpenAI) or open alternatives (sentence-transformers).

Hosting (Free Tier Options):

- Render: 750 compute hours/month free, includes free Postgres (expires after 90 days)【22†L99-L104】. Easy Docker support, auto-deploy from GitHub. Good for a Proof-of-Concept.

- Railway: $5 initial + $1 monthly credit; includes free Postgres/Redis provisioning【22†L106-L111】. Suitable for full-stack prototype (auto-shutdown when idle).

- Cloudflare Workers / Pages: For static frontend (React) and simple function backend (useful for serverless chat front ends). Workers free tier has 100K requests/day (somewhat limited for heavy AI usage)【22†L74-L79】.

- SnapDeploy: Offers 4 free Docker containers (512MB RAM each) auto-sleeping【22†L82-L90】. Good if using Docker Compose with Redis, DB, etc.

- AWS Lambda: 1M requests/month free (pay per invocation)【22†L58-L62】. Could host backend as serverless if stateless (GraphQL or REST API via API Gateway).

- Vercel/Netlify: Free for frontend hosting and serverless functions (10 sec max execution on Vercel). Useful for Next.js frontend and light-weight API calls.

Recommended: For simplicity, Render (container service) or Railway (with DB) are strong choices. For the AI layer, use a mix: start with OpenRouter’s free models to avoid key/usage setup, then allow switching to OpenAI GPT-3.5 (free, 32k tokens, no payment) or Gemini (if free tier exists by 2026). The system architecture allows swapping providers via config, so the demo can use free models for portfolio.

# Risks & Mitigations

- AI Reliability: LLMs can hallucinate or be inconsistent. Mitigation: Keep business logic deterministic (don’t rely on AI for approvals), validate AI outputs (e.g. confirm money fields with regex), and provide fallback replies. Always log AI prompts/responses for review.

- Data Privacy: Storing user queries may raise privacy issues. Mitigation: Minimize stored PII, allow deletion requests, anonymize transcripts after 30 days, and encrypt sensitive data.

- Scale of Usage: A sudden influx of traffic could overwhelm LLM API quotas. Mitigation: Implement queueing/backoff. Use cheaper local models under heavy load. Monitor usage and set hard limits.

- Security Breaches: Attackers might try to manipulate the chatbot. Mitigation: Follow OWASP AI and web security practices (see Security section). Conduct regular audits.

- Scope Creep: Feature bloat may delay MVP. Mitigation: Focus on core chat+lead flow first; treat other modules (analytics, KB, multi-language) as v1.1 enhancements.

- Complexity: Combining many technologies (AI, web, bot, DB) is complex. Mitigation: Build iteratively; start with a minimal chat prototype, then add modules one by one with CI gating.

# Appendix: AI Prompts & Templates

- System Prompt (Chat Agent):
“You are an intelligent intake assistant. Your job is to collect project details from a new client. Ask one question at a time, using friendly language. If the client is unclear, ask for clarification. At the end, confirm all gathered info. Be polite, helpful, and precise.”

- Example Question Prompts:

- “What service can we help you with today?”

- “Could you describe your project goals or needs?”

- “What’s your budget range for this project?”

- “When do you need the project completed by?”

- “Do you have any design ideas or examples you like?”

- “Is there anything else important we should know?”

- Summary Prompt:
After the conversation: “Summarize the project details from this conversation into a structured report. Include: Project name, Client name, Contact info, Services needed, Budget, Timeline, and any other key notes. Format it as bullet points or short paragraph.”

- Sample AI Messages:

- Bot (initial): “Hello! I’m here to gather some info. May I have your name?”

- Bot (follow-up): “Thanks, [Name]. Could you tell me in a sentence what you need help with?”

- Bot (clarification): “I see. When you say [term], do you mean [paraphrase]? Please clarify.”

This specification defines a comprehensive, professional-quality AI intake system. It combines conversational AI best practices【27†L119-L127】【29†L96-L104】 with robust engineering (security, testing, CI/CD), yielding a portfolio-ready SaaS demonstration of modern technologies and processes.